SRM INSTITUTE OF SCIENCE AND TECHNOLOGY

SCHOOL OF COMPUTING

VIII SEMESTER – JANUARY 2025

21CSP401L-Major Project (15 Credits) / 21CSP402L- Major Project (10 Credits) /21CSP403L – Internship (5 Credits)

Review Date: 7th March 2026

INSTRUCTIONS TO STUDENTS FOR SECOND REVIEW

- The Second Review will be conducted on 7 March 2026 Saturday.

- Students are required to present their project with a demonstration in front of the panel.

- During the review, students must submit their review presentation, project handbook, and publication/patent status documentation. Students undergoing internships should report their internship progress before the panel.

- For Research Projects, the students are instructed to prepare a presentation for 20 minutes with the following contents:

- Students should implement one or two objectives or Epics of their research projects and show the demo; they must refine a product backlog related to the epics and write relevant user stories with acceptance criteria using MS Planner. Additionally, they have to prepare the following documents:

- Daily Scrum (Daily call progress of the list of activities – updates of standup meeting in MS Planner board using One Note Application.)

- Architecture Document (High-level & Low-level Design with Description by Incorporating necessary legends in the diagram)

- Functional Document (Module Description)

- Functional Test case document and result analysis

- Sprint Retrospective document

- For Research Projects, Students have to report their progress to the respective guides weekly once without fail.

- For Product Development projects, the students are instructed to prepare a presentation for 20 minutes with the following contents:

- Students should implement further epics planned for Sprint 2. For that, do the Product Backlog Refinement – Construction of Product backlog using MS planner with Complete user stories and acceptance criteria (Format attached)

- Sprint Backlog refinement - Commit User Stories to be done in a sprint and develop the list of tasks based on the User Story

- Sprint Activities

  - Daily Scrum (Daily call progress of the list of activities – otherwise called updates of standup meeting)

  - Functional Documents

  - UI Design

  - Architecture Document (highlight current sprint features)

  - Functional Test case document

  - Demo of the Deliverables (internal/external) of the Second Sprint

  - Sprint retrospective document

- For product development, students are required to report their progress to their respective guides during the daily standup meeting and update the details in MS Planner using OneNote with daily scrum reports.

- Students have to attend the review in person without fail.

- It is mandatory to follow the proper dress code as per the norms for all the reviews.

- Absence will be viewed seriously.

- All the projects must be published/patented within this academic year.

- Publishing or patenting of project work is the responsibility of the students and guide.

- Though students work in groups, the evaluation will be done on an individual basis only.

- Refer to the link for Project report preparation guidelines and follow all the instructions.

https://webstor.srmist.edu.in/web_assets/srm_mainsite/files/2018/manual_for_preparation_of_phd-thesis-2018.pdf

Documents to be submitted for the Second review (Refer to Point No.4/ No.6 and submit the review documents accordingly)

- Daily Scrum (Daily call progress of the list of activities – updates of standup meeting in MS Planner board using One Note Application.)

- Architecture Document (High-level & Low-level Design with Description. Incorporate necessary legends in the diagram)

- Functional Document (Module Description)

- Functional Test case document and result analysis

- Sprint Retrospective document

Audit Professors

Dr.T.S. Shiny Angel/ CINTEL

Dr.G.Senthil Kumar/CINTEL